Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2220 |
| Project Name | Streamlining IT Procurement – Automating Standard Laptop Orders |
| Team Size | 3 |
| Team Leader | Saranya P |
| Team Member | Suganya S |
| Team Member | Sumith Vagan C |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below table to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Laptop Request | USN-1 | As a university user, I can submit a standard laptop request with the re | quired details.3 | High | Porutselvi A |
| Sprint-1 | Laptop Request | USN-2 | As a requester, I can select an approved standard laptop model and re | quired accessor2 | ies. High | Shreemathi R |
| Sprint-1 | Validation | USN-3 | As the system, I can validate mandatory details and eligibility before s | ubmission.3 | High | Harini M |
| Sprint-2 | Approval Workflow | USN-4 | As an approver, I can review the laptop request and approve or reject i | t. 3 | High | Porutselvi A |
| Sprint-2 | Approval Workflow | USN-5 | As a requester, I can view the current approval status of my request. | 2 | Medium | Shreemathi R |
| Sprint-2 | Procurement | USN-6 | As an IT/procurement user, I can receive an automated procurement t | ask for approved3 | requests.High | Harini M |
| Sprint-3 | Asset Management | USN-7 | As an IT asset user, I can record and assign the delivered laptop to th | e requester.3 | High | Porutselvi A |
| Sprint-3 | Notifications | USN-8 | As a requester, I receive notifications for approval, procurement, delive | ry, and closure.2 | Medium | Shreemathi R |
| Sprint-3 | Tracking | USN-9 | As an IT user, I can track request, order, delivery, and asset status in | ServiceNow.3 | High | Harini M |
| Sprint-4 | Reports | USN-10 | As an administrator, I can view reports on laptop orders, turnaround ti | me, and status.2 | Low | Porutselvi A |
| Sprint-4 | Audit | USN-11 | As an administrator, I can review the history of approvals, procurement | actions, and up2 | dates.Medium | All |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed (as on Planned End Date) | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 8 | 06 Oct 2026 |
| Sprint-2 | 8 | 6 Days | 07 Oct 2026 | 12 Oct 2026 | 8 | 12 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 13 Oct 2026 | 18 Oct 2026 | 8 | 18 Oct 2026 |
| Sprint-4 | 4 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 4 | 24 Oct 2026 |

Velocity:

For this project, the planned total is 28 story points across 4 sprints. Each sprint is planned for 6 days. The average planned velocity can be calculated as:

Average Velocity (AV) = Total Story Points / Number of Sprints = 28 / 4 = 7 story points per sprint

Burndown Chart:

A burndown chart is a graphical representation of work remaining versus time. For this project, the chart can track the remaining story points after each sprint.

| Sprint Point | Planned Remaining Story Points |
| --- | --- |
| Start | 28 |
| End of Sprint-1 | 20 |
| End of Sprint-2 | 12 |
| End of Sprint-3 | 4 |
| End of Sprint-4 | 0 |

The planned burndown starts at 28 story points and reduces as the team completes the laptop procurement automation user stories.

# Sprint Planning – Team Roles and Delivery Flow

| Team Member | Primary Sprint Responsibilities |
| --- | --- |
| Saranya P (Team Leader) | Coordinate sprint planning, ServiceNow request design, approval workflow, integration, and final review. |
| Suganya S | Design request form/catalog items, notifications, requester status tracking, and testing. |
| Sumith Vagan C | Work on validation rules, procurement tasks, asset management, reports, and testing. |

# Sprint Delivery Flow

- 1. Requester submits a standard laptop order through the ServiceNow catalog.

- 2. System validates required information and eligibility.

- 3. Approval workflow routes the request to the appropriate approver.

- 4. Approved requests automatically generate IT/procurement tasks.

- 5. Procurement team updates order and delivery status.

- 6. Delivered laptop is recorded and assigned through asset management.

- 7. Notifications keep the requester informed and the request is closed.

- 8. Reports and audit history provide visibility into the complete process.

# References

- ServiceNow – Service Catalog and request management concepts.

- ServiceNow – Flow Designer and workflow automation concepts.

- ServiceNow – Configuration Management Database (CMDB) and Asset Management concepts.

- Atlassian – Agile project management, sprint planning, velocity, and burndown chart concepts.