Acceptance Testing

UAT Execution & Report Submission

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2220 |
| Team Members | Saranya P,Suganya S,Dharani S,Sumith Vagan C,Thanga Raja S(Team Size: 5) |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders (ServiceNow) |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Streamlining IT Procurement: Automating Standard Laptop Orders (ServiceNow) project at the time of the release to User Acceptance Testing (UAT).

# Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 10 | 4 | 2 | 3 | 20 |
| Duplicate | 1 | 0 | 3 | 0 | 4 |
| External | 2 | 3 | 0 | 1 | 6 |
| Fixed | 11 | 2 | 4 | 20 | 37 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 5 | 2 | 1 | 8 |
| Totals | 24 | 14 | 13 | 26 | 77 |

# Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested across modules.

| Section / Module | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Print Engine | 7 | 0 | 0 | 7 |
| Client Application (Service Portal) | 51 | 0 | 0 | 51 |
| Security (Role & ACL Validation) | 2 | 0 | 0 | 2 |
| Outsource Shipping (Vendor Integration) | 3 | 0 | 0 | 3 |
| Exception Reporting | 9 | 0 | 0 | 9 |
| Final Report Output | 4 | 0 | 0 | 4 |
| Version Control (Update Sets) | 2 | 0 | 0 | 2 |
| Total Coverage | 78 | 0 | 0 | 78 (100%) |

Team ID: SWTID-2026-1920 | ServiceNow IT Procurement	Page 1 of 1